# MASTER EXECUTION PLAN v2 — PRD STYLE

# 1. Objective

Align ML training pipeline, runtime inference system, and repository architecture with PRD/FRD specifications. Ensure strict training-serving parity and real telemetry compatibility.

# 2. System Architecture Rule

src/ = Production runtime (single source of truth)
training/ = Offline training only (must mirror src)
Violation of this rule leads to training-serving skew.

# 3. Phase-wise Execution Plan

## PHASE 0 — Architecture Correction

- training/data_processing.py must import FeatureProcessor from src/features.py

- Remove all custom feature engineering from training/

- Ensure no duplication of normalization logic

## PHASE 1 — Runtime Unblocking

- Fix FeatureProcessor normalization to [0,1]

- Implement log scaling for disk_io and network_io

- Fix telemetry_logger schema (network → network_io)

- Ensure inference outputs risk in [0,1]

- Implement correct fusion logic (0.75 XGB + 0.25 GNN)

## PHASE 2 — Training Realignment

- Rewrite data_processing.py using FeatureProcessor.process_single()

- Remove StandardScaler

- Implement 15-feature training vector

- Fix label generation (0.6*cpu + 0.4*gpu)

- Fix XGBoost parameters (30 trees, lr=0.1, depth=4, base_score=0.18)

## PHASE 3 — GNN Correction

- Remove PyTorch GNN from runtime

- Implement lightweight formula-based embedding

- Ensure embeddings ∈ [0,1]

## PHASE 4 — Inference Alignment

- Rewrite inference_pipeline.py to match src/inference.py

- Fix risk classification (LOW, MEDIUM, HIGH, CRITICAL)

- Implement auto cooling threshold (0.72)

- Add burst detection logic

## PHASE 5 — Evaluation & Validation

- Implement metrics.py

- Implement evaluator.py

- Add model comparison pipeline

- Add drift detection

- Add time-based validation split

# 4. Ticket Mapping (B-01 → L-05)

B-01 — Feature mismatch → Phase 2

B-02 — Normalization mismatch → Phase 1

B-03 — network_io bug → Phase 1

B-04 — disk/network units → Phase 1

B-05 — preprocessor format → Phase 1

B-06 — inference imports → Phase 4

B-07 — XGB output scale → Phase 2

B-08 — GNN architecture → Phase 3

H-01 — XGB params → Phase 2

H-02 — risk classification → Phase 4

H-03 — feature vector → Phase 2

H-04 — GNN bounds → Phase 3

H-05 — fusion logic → Phase 1

H-06 — heat features → Phase 2

H-07 — label generation → Phase 2

M-01 — extra features → Phase 2

M-02 — rolling windows → Phase 2

M-03 — GNN conflict → Phase 3

M-04 — batch vs stateful → Phase 2

M-05 — burst detection → Phase 4

M-06 — cooling trigger → Phase 4

L-01 — threshold mismatch → Phase 4

L-02 — weights mismatch → Phase 2

L-03 — burst randomness → Phase 4

L-04 — topology size → Phase 3

L-05 — xgboost dependency → Phase 1

# 5. Acceptance Criteria

✔ Training and inference produce identical feature vectors
✔ Model outputs valid risk scores in [0,1]
✔ Cooling triggers at threshold 0.72
✔ No runtime errors in inference pipeline
✔ Dataset reflects real telemetry variability